MEMORANDUM

TO:		All Recognized Cultural Descendants (Viola Cashman, Edward Cashman, 			Edward Cashman, Jr., Uluwehi Cashman, Mary Ann Kahana, Moani 			Kahana, Kai Prais, Puhele Prais, and John O’Hara) to the iwi kūpuna 			discovered at the Hāmoa Beach Park

FROM:	Dawn N.S. Chang (on behalf of Travaasa Hāna Hotel including Adam 			Hawthorne)

DATE:		June 18, 2018

RE:		Agreement on reinterment of iwi kūpuna and wastewater project

On behalf of Travaasa Hāna Hotel, we would like to extend our sincere appreciation to all the Recognized Cultural Descendants (families) who have lineal and cultural connections to the iwi kūpuna discovered and buried at Hāmoa Beach/Mokae for your heartfelt mana’o.  The conversation was honest and candid and always with the intention to do what is best for the iwi kūpuna.

Based upon our conversation, Travaasa committed to send the families in writing our agreements as to specific items discussed at the meeting.  Please confirm that the list below reflects our agreements:

- Preserve the iwi kūpuna in place.

- Burial Site 8507 Fe. 2 (TS5).  This burial is currently preserved in place;

- Burial Site 8507 Fe. 4 (TS7).  Yes, we can preserve this burial in place (as close to the vicinity that they were discovered) because the remains are temporarily curated on site.

- Burial Site 1795 Fe. 1 (TS1a).  These are previously disturbed burials that are believed to have been disturbed during the original construction of the bathrooms and pavilion.  Where would you like these burial remains to be reinterred?  They can be reinterred in (1) the preservation area or adjacent to either TS5 or TS7;

- No septic system.  Pursuant to the discussion with the Families, Travaasa will abandon any further construction of the Wastewater system and instead continue to provide the 4 portable toilets subject to confirmation from the Department of Health (DOH) that the portable toilets is an acceptable permanent replacement for the proposed Individual Wastewater System;

- Removal of the two tanks.  Travaasa is willing to remove the two tanks but is confirming the logistics of removing the tanks, i.e. type of heavy equipment that will be required to remove them, will the area next to the tanks need to be shored up to stabilize the equipment, time that it will take to mobilize the heavy equipment and remove the tanks, and protective measures around TS5 to ensure that the burial is not subject to further disturbance by removing the tank.   Would the Family be willing to consider just filling the two tanks with sand to ensure that that it would not be used in the future rather than removing them;

- Placement of signs informing the public that Hāmoa is a known burial site.  Travaasa is willing to place appropriate signs at Hāmoa that is reviewed and approved by the Families and SHPD;

- The Maui Lanaʻi Island Burial Council approved by motion and the Families also request that all excavated material in the Hāmoa project area be screened for iwi kūpuna and cultural material prior to repatriating the burials and completing the Project.  Travaasa is willing to screen all the materials.   We have asked the archaeologist to provide an estimate of time to screen the materials as there are potentially tons of removed soil that will need to be screened.   Any burial remains that are discovered during the screening will be gathered and temporarily curated in lauhala baskets in the storage room in the Pavilion.  Where would the Families want these burial remains to be reinterred; they can be reinterred in (1) the preservation area or adjacent to TS5 or TS7.

- Reinterment ceremony.  The Families will consult with Kaleikoa Kaeo and Halealoha Ayau on appropriate protocols but will take charge of the reinterment ceremony and process.  Travaasa will need guidance from the Families on the timing of the reinterment, whether to complete the restoration of the site and then the reinterment of burial features or to reinter the burial features and then restore the site;

- Timeline to implement the agreements. Travaasa understands and fully supports that the Family and the community would like timely reinterment and restoration of the site.  The timeline will be dependent on additional information, including the following:

- DOH approving or having no objections to abandoning the Wastewater Project and continuing to use the 4 portable toilets;

- The County of Maui lifting the stop work order so that the two tanks can be removed and the archaeologists can screen the soil.  We understand that lifting the stop work order is dependent upon SHPD notifying the County that the cultural concerns have been address;

- An agreed upon scope of work for the screening and site restoration process to develop a schedule for the reinterment ceremony.

- Recordation at the Bureau of Conveyances that Hāmoa contains known burial sites. Travaasa will prepare the appropriate report/document in coordination with SHPD that will include all the testimony and statements from the Families and community, including Annie Griffins statement with the report.  Travaasa will coordinate with SHPD the recordation of the Report with the Bureau.